# Frontier AI Capstone: Day 1

## A Note Before You Begin

You've made it through 12 weeks. You've built pipelines, wrangled APIs, deployed models, and probably broken a few things along the way. Now it's your turn to build something entirely your own. This document is your companion for the next five days. Read it slowly, answer the questions honestly and come back to it whenever you're stuck.

⚠️ The single most important thing you can do right now is not open your IDE.

The temptation to start coding, prompting, or prototyping is real. The individuals who struggle most in projects like these are the ones who started building before they knew what they were building. The ones who present something compelling on Friday almost always spent Day 1 thinking hard on paper.

This is a living document. Your answers today will be wrong in some places, that's expected and healthy. When things change, update it. The document should reflect your actual thinking, not your ideal thinking.

Resources for making this document:

- What we’ve learned from LLM projects

- Geron checklist for data projects

## Day 1 — Frame Your Solution

"A problem well-stated is a problem half-solved." — Charles Kettering

The goal of today is deceptively simple: understand what you're trying to build, why it's worth building, and what "working" actually means before you write a single line of code.

You'll be answering questions in three areas:

- The Big Picture — what problem are you solving and why?

- The System Design — what role does AI play in your solution?

- Your Definition of Done — what does success actually look like?

NO CODE SHALL BE WRITTEN TODAY. #NoCodingWednesday

### Part 1 — The Big Picture

This is where you ground your idea in something real and meaningful to you. The best capstone projects come from genuine curiosity: a hobby, a frustration, a question you've always had. Don't build something you think sounds impressive, build something you actually want to exist.

1. What's the idea, and why does it matter to you personally?

- Describe it in plain English, as if you were telling a friend who has never heard of AI.

This product helps someone plan a hiking trip from start to finish. They tell it where they'd like to go and what kind of walk they're after, and it suggests trails that match, finds places to stay nearby, and shows the whole thing on a map so they can see exactly where they'll be walking and sleeping.

- What's the itch you're trying to scratch? What problem or gap does it address?

A lot of people want to get into hiking but don't really know where to start. Working out a good route, finding somewhere to stay nearby, and matching the difficulty to your ability all takes a fair bit of research across different sites. This brings it together in one place so the planning side stops being a barrier.

- Why you? What knowledge, passion, or context do you bring that makes you the right person to build this?

I enjoy camping and hiking myself and have run into this exact problem when planning trips. I know what information matters when you're trying to pick a route and where to base yourself, which means I can build something that solves the real friction rather than guessing at it.

2. Who is this for?

- Is this for yourself, or for a specific user?

This is for anyone planning a hiking trip, whether they're a beginner trying to find their first easy route or someone more experienced putting together a multi-day walk.

- If there's a user — what do they currently do instead? What's their pain point?

At the moment they have to piece things together from several different sites: one for trails, another for accommodation, another for weather, and a map app to check how far apart everything is. It works, but it's slow and easy to get wrong. Having all of it in one place, with the map showing how the trail and the stay fit together, makes planning much quicker and more confident.

- Would a real person actually use this? How do you know?

There is a growing market of people who would like to go hiking, this will help them plan the trip and where to stay if needed. Hiking and outdoor tourism in the UK has been steadily growing, particularly post-pandemic, and the National Trust, YHA and various tourism boards report increasing interest from first-time hikers who often feel intimidated by the planning side.

3. What already exists?

- Has anyone built something similar? Search for it.

There are apps like AllTrails and Komoot that handle trail discovery well, with clear maps, good photography and reliable route data. Komoot also does multi-day route planning. On the accommodation side, Booking.com and Airbnb cover finding somewhere to stay. But nothing really sits in the middle: no tool combines trail discovery with accommodation matching in one place without trying to sell you something or push adverts.

- What can you learn from what's already out there?

It must be user friendly to get people onboard. The trail apps assume you already know where you want to go and leave accommodation discovery entirely to the user. The booking sites have no idea what trails are nearby. Difficulty ratings across these tools are also inconsistent, so picking one clear scheme and sticking to it matters. The gap between trail planning and accommodation is exactly where this project sits

.

- Where does your version differ, improve, or take a different angle? (i.e.: What will be the USP?)

This product will help plan the whole trip and offer recommendations on the difficulty of routes but also how accessible they are from their accommodation. The core USP is that it treats trip planning as one connected problem rather than three separate ones (find trail, find stay, plan route). The natural language interface also lets users describe what they want in their own words ("a quiet two-day walk in the Lakes, somewhere I can get a pub dinner at the end") rather than forcing them through filter dropdowns.

4. What are your assumptions?

- List everything you're assuming to be true that you haven't verified yet.

  - That there are plenty of mapped routes which can connect to APIs, and campsites and other places to stay are easier to find or have an API. More specifically:

  - OpenStreetMap (via the Overpass API) has decent coverage of UK footpaths, public rights of way and named long-distance routes.

  - National Park websites (Lake District, Snowdonia, Cairngorms) publish curated trail lists that can be used to supplement OSM data.

  - Accommodation locations (hotels, B&Bs, hostels, campsites) are reasonably well tagged in OSM under tourism.

  - The Met Office DataPoint API is still free for non-commercial use and can give weather forecasts for trail locations.

  - An LLM can reason over retrieved trail and accommodation data to produce a coherent trip plan.

  - Difficulty information for trails can be either pulled from existing tags (sac_scale on OSM) or inferred from elevation gain, distance and terrain type.

- Which of these assumptions, if wrong, would fundamentally break your idea?

If the hiking routes aren’t available or hard to find then it would narrow down what could be recommended and therefore defeat the whole point of the idea.

- How might you test or validate the most critical ones?

  - Cross reference with the official Lake District National Park published trail list (around 50-100 named walks) to confirm the named routes are actually findable in the OSM data.

  - Pick easily confirmable routes and ensure they can be reconstructed end-to-end from the OSM data.

  - If any of these come up short, the fallback is scraping curated trail lists from National Park websites, which is more manual but gives a guaranteed dataset.

### Part 2 — Designing Your Solution

The questions here push you to think carefully about what role AI plays in what you're building.

5. What is the core job of the AI in your system?

Think carefully here. LLMs can do many things, but they do some things much better than others. Try to identify which of these best describes your use case — it's fine if it's more than one:

- Generate — producing text, content, code, structured output from a prompt

- Extract / Transform — pulling structured information out of unstructured inputs

- Reason / Decide — taking context and making a judgement or recommendation

- Converse — maintaining dialogue, context, and responding naturally over turns

- Orchestrate — routing between tools, APIs, or sub-tasks to accomplish a goal

Why does this matter? Because your choice of architecture, evaluation approach, and even your tooling will depend on this answer.

The AI plays three roles, in roughly this order of importance:

Reason / Decide. Given a set of retrieved trails and accommodation options, the LLM must pick the ones that best match the user's stated preferences (difficulty, distance, vibe, group size).

Orchestrate. The system must route between several tools and data sources: a trail retrieval layer), an accommodation lookup (geographic query against OSM), a weather API, and a map renderer. The LLM decides what to call and when based on the user's request.

Converse. The system maintains a dialogue with the user. If the request is too vague ("I want to go hiking somewhere nice") the agent should ask clarifying questions (where, when, how hard, are you camping or staying indoors). It should also let the user iterate ("actually make it easier" or "find me something quieter").

There's a smaller fourth role of Extract / Transform, where structured constraints (number of days, difficulty level, region) are pulled out of free-text requests so the retrieval and tool layers can use them.

6. What goes in, and what comes out?

- What does the input to your system look like? (User messages? Documents? A form? A file upload? A trigger?)

The primary input is a chat-style natural language message from the user. For example: "I want to do a moderate two-day hike in the Lake District in late May, somewhere I can stay in a pub at the end of day one." The user might also be able to constrain things via a small set of UI controls (region picker, difficulty slider) but the chat is the main interface.

- What should the output be? (A response? A structured JSON? An action taken? A dashboard? An email sent?)

The output has two parts that come together:

Firstly, a written trip plan in chat: a recommended trail (or pair of trails for multi-day), one or two accommodation suggestions, the rough distance and elevation gain for each leg, and any relevant weather notes. Secondly a map visualisation showing the trail route plotted on a Leaflet map with markers for the start, end and accommodation. The map updates as the user iterates.

- Is there a human in the loop, or is this more automated?

There is no specific human in the loop but the LLM may ask clarifying questions to the user.

7. What context or knowledge does your AI need?

- Does it need access to external documents or data? (→ RAG)

- Does it need to call external services or APIs? (→ Tools / Function calling)

- Does it need memory across conversations or sessions?

- Does it need a specialised tone, persona, or behaviour? (→ System prompting / fine-tuning)

The main grounding mechanism is retrieval over embedded documents. Trail descriptions (name, region, distance, elevation, terrain type, scenic notes) are chunked and embedded into a vector store, and the same goes for accommodation listings (name, type, location, capacity, notable features). The user's natural language query gets embedded and used for similarity search, which stops the LLM hallucinating trails that don't exist. Some things shouldn't sit in the retrieval store because they change or need to be computed, so those go through tool calls instead: weather forecasts for a specific location and date, geographic queries to find accommodation within a given distance of a trail endpoint, distance and elevation calculations along a route, and map rendering instructions. Memory matters within a session so the agent can remember the user's stated constraints across turns and let iteration work properly, though across sessions isn't needed for the MVP and could be a stretch goal in the form of saved trip plans. The system prompt sets a clear persona: a helpful UK-hiking-knowledgeable assistant that gives grounded recommendations, asks clarifying questions when requests are ambiguous, and never invents trails. It also needs explicit instruction to flag safety considerations like weather windows and terrain difficulty for the stated experience level.

8. What are the rough components of your system?

Sketch this out — literally draw boxes and arrows on paper or a whiteboard. A rough map of your system is worth more than a perfect description of it. Think about:

- What are the main components? (Frontend, LLM, retrieval layer, database, API calls, orchestration?)

- How do data and messages flow between them?

- Where are the likely failure points?

The system has a frontend (chat UI plus a Leaflet map), an orchestration layer that decides what to call when, an LLM, a vector database for embedded trail and accommodation data, an offline ingestion pipeline, and a tool layer wrapping a weather API and geographic queries.

The flow is straightforward: the user sends a message, the orchestration layer asks the LLM what to do, the LLM either retrieves trails from the vector store or calls a tool (weather, accommodation), and once it has enough context it produces a trip plan and map instructions for the frontend to render.

The main things that could go wrong are the LLM hallucinating a trail that isn't in the retrieved set, retrieval matching on vibe rather than location, accommodation being technically near but unreachable, broken map geometry, and latency from stacking too many calls.

### 🟣 Activate — Your Lens for Part 2

Your system doesn't need to be deeply engineered. It needs to be useful, usable, and demonstrable. Ask yourself: can I show this working to someone who has never seen it before, and have them immediately understand the value?

Focus your design thinking on:

- The user journey — what does someone actually do, step by step, when they interact with your system? Map this out.

- The tool layer — what platforms or services are you orchestrating? (n8n, Make.com, Google ADK, Copilot Studio) Think about what you're connecting rather than what you're coding from scratch.

- The prototype mindset — your architecture sketch doesn't need to be final. It needs to be good enough to build from and clear enough to explain.

A good Activator Day 1 output: a clear user journey, a rough system sketch, and a sentence that starts: "When a user does X, my system does Y, and the result is Z."

User journey!

### 🔵 Builder — Your Lens for Part 2

Your system should be architecturally intentional. You're making something you could explain to another engineer, defend design decisions on, and extend if needed.

Push yourself on:

- Component responsibility — each part of your system should have a clear, single job. Where are you tempted to jam too much into one piece?

- The engineering choices — are you using LangChain/LangGraph because it's the right fit, or because it's familiar? Can you articulate why your architecture is designed the way it is?

- Failure modes — what happens when the LLM returns something unexpected? What happens when an API call fails? Your design should have an opinion on this, even if you don't implement all of it.

A good Builder Day 1 output: an understanding, data flow components, directions (arrows) and a technical justification for each component.

Data journey!

### Part 3 — Defining Done

This section is the most underrated part of any AI project. "It works" is not a definition of done.

9. What does a successful demo look like?

- Describe your Day 6 demo in as much detail as you can right now. Walk through it out loud, even if only in your head.

- What would make you proud of what you've built?

The Day 6 demo walks through a live trip plan from scratch. I open the app on a fresh session, type something like "I want a moderate two-day hike in the Lake District with a pub stay in between, late May." The agent maybe asks one clarifying question, then produces a plan: a named route for day one, a pub or B&B in the middle, a named route for day two, with distances and elevation. The map shows both trails as polylines with the accommodation pinned between them. I then iterate live ("make day two easier" or "what if I had three days") and the plan updates correctly.

I'd also want to show a more complex case: a request for a single-day hike with the agent being grounded enough to refuse or push back when the user asks for something unrealistic, a 30 mile flat walk in Snowdonia for instance.

What would make me proud is the map visualisation working and looking good, since a working map sells the project visually in a way that pure chat can't. The agent never inventing a trail name that doesn't exist, with grounding done properly being the technical heart of this. The iteration loop feeling natural, so that if I can change my mind three times in a row and the agent keeps up.

10. What does failure look like?

- What are the ways your system could behave badly? (Hallucinations? Irrelevant outputs? Broken flows? Latency? Cost?)

- Which of these failure modes would be embarrassing or misleading in a demo?

- How will you know, before the demo, that you've avoided them?

The main failure modes start with hallucinated trails: the LLM mentioning a route that doesn't exist or assigning the wrong difficulty or distance to a real one. This is the worst because it actively misleads the user, and the mitigation is strict grounding via retrieval plus a verification step that checks every named entity in the LLM's output against the retrieved set before showing it. Next is geographically wrong recommendations, like suggesting accommodation an hour's drive from the trail endpoint or recommending a trail in the wrong national park, mitigated by metadata filtering before semantic search and a sanity check on lat/lng distances. Map rendering breaking would tank the demo regardless of how good the chat is, so the mitigation is having a known-good test case to fall back on and making sure the frontend handles missing or malformed geometry gracefully. Latency is a risk too: if responses take 20+ seconds the demo loses momentum, so caching retrieval queries during development, picking a fast LLM, and parallelising tool calls where possible all help. Difficulty inconsistency, like recommending a "moderate" hike that's a Grade 1 scramble, is less catastrophic but undermines trust, so picking one normalisation scheme early and sticking to it matters. Finally cost stacking lots of LLM calls per user message can get expensive even on cheap models, so capping the number of tool-call rounds and using a small model for extraction and a bigger one only for the final synthesis is the way to keep it sensible.

How I'll know before the demo that I've avoided these is by running a small set of test cases (maybe 10-15) manually through the system, covering easy / moderate / hard requests, single-day and multi-day, and vague versus specific. If all of them produce sensible outputs and the map renders for each, I'm in decent shape.

11. What is your Minimum Viable Version?

- If you only had one day (not five), what would you build?

- Define the smallest version of your project that still demonstrates the core idea.

- This is your safety net — if things go wrong later in the week, you know what to fall back to.

If I only had one day, the smallest version that still demonstrates the idea would be one region only (Lake District), around 30-50 trails ingested manually from the National Park trail list rather than via OSM, day hikes only with no multi-day stitching, accommodation lookup as a static dataset of around 20 hotels, B&Bs and hostels in the region with lat/lng, no weather API, a single chat turn with no iteration loop, a simple frontend with a basic map, and the output being one recommended trail and one accommodation suggestion plotted on the map.

### 🟣 Activator — Your Lens for Part 3

Your definition of done should centre on experience and communication. Think about:

- Does the output make sense to a non-technical person?

- Is the interaction intuitive? Does someone need instructions to use it, or does it guide itself?

- Could you use this to tell a story in your 10-minute presentation — not just demo a tool, but explain why it matters?

### 🔵 Builder — Your Lens for Part 3

Your definition of done should include engineering quality markers, not just output quality. Think about:

- Is your code structured in a way that someone else could read and contribute to?

- Are your components loosely coupled — could you swap out the LLM, or the retrieval method, without rewriting everything?

- Do you have at least some basic evaluation — even manual test cases — that tell you the system behaves as intended across more than one example?

--------------------------------------------------------------------------------------------------------------

### End of Day 1 — What You Should Have

Before you close your laptop today, you should be able to answer these three questions without hesitation:

- What am I building, and why does it matter to me?

- What does my system do — in plain English, and in a rough component sketch?

- What does success look like on Day 5?

IMPORTANT NOTE: This is a Day 1 project plan, to draft and try to closely follow. Will things change as you progress? ABSOLUTELY YES. And that’s fine. 😊

The point of this document will be to provide guidance and structure, changes/pivoting are not only expected but welcome. ^_^

--------------------------------------------------------------------------------------------------------------